DATAQUEST 3.0 — DQBH

Versioned Parallel Development Plan

5-Person Team • Contract-First • Small Vertical Slices • Continuous Integration

Purpose Convert the DQBH Master Implementation Blueprint into controlled development versions so five people can work in parallel without building everything at once, creating merge conflicts, or discovering integration problems at the end.

The master workflow remains:

REQUEST → UNDERSTAND → VALIDATE → PREDICT → MATCH → RESERVE → APPROVE → DISPATCH → EXECUTE → DETECT → REASSIGN → VERIFY → CLOSE → LEARN

# 1. Development Philosophy

The existing blueprint treats a service request as an operational workflow and defines Regular/Periodic, Reactive and Predictive maintenance. This plan preserves that design and changes only the implementation order.

Build small versions instead of the full system at once.

Every version ends with a runnable integrated system.

Freeze API contracts and permissions before feature development.

Use mocks/stubs so frontend and agents do not wait for unfinished backend work.

Testing starts at Version 0 and continues at every breakpoint.

AI recommends; deterministic backend services authorize, reserve, transact and change state.

Critical rule Never move to the next version with a broken develop branch.

# 2. Five-Person Ownership

| Member | Owns | Responsibilities |
| --- | --- | --- |
| 1 — API/Permissions | Contracts + RBAC | Endpoint catalog, request/response schemas, permissions, errors, state transitions. |
| 2 — Agents | AI/ML | Classification, resource planning, parts prediction, copilot/RAG, predictive agents. |
| 3 — Database | PostgreSQL | Schema, migrations, constraints, indexes, seed data. |
| 4 — Frontend | React | Four dashboards, request flow, technician workflow, manager command center. |
| 5 — Backend + Test Captain | FastAPI + integration | Business logic, state machine, SLA, matching, reservations, exceptions; coordinates continuous tests. |

# 3. V0 — Contract Freeze Before Coding

Current phase. Do not begin feature development until the shared baseline is reviewed.

| Owner | Small tasks | Deliverable | Gate |
| --- | --- | --- | --- |
| API/Permissions | Freeze endpoints, schemas, errors, permissions, statuses | API Contract v1 + Permissions v1 | All 5 approve |
| Agents | Define input/output JSON schemas only | Agent Contract v1 | Backend can consume mock output |
| DB | Map contract entities to tables | ERD + migration skeleton | Entity ownership clear |
| Frontend | Create route/page map and mock shapes | UI map + mock JSON | Pages render without backend |
| Backend | Create FastAPI skeleton and module boundaries | Backend skeleton | App starts |
| Testing | Smoke checklist + contract tests | TESTING.md | Everyone knows acceptance rules |

Git baseline
main
└── develop
    ├── feature/contracts
    ├── feature/db
    ├── feature/backend
    ├── feature/agents
    └── feature/frontend

No direct commits to main/develop.
feature branch → PR → review → tests → merge.

V0 BREAKPOINT Tag v0.0-contract. Everyone pulls the same commit and can start the project from the documented commands.

# 4. Git Rules

Before work: checkout develop and pull.

Create a short-lived feature branch from latest develop.

Never work directly on develop.

One logical change per branch/PR.

Run tests before PR.

Review shared DB/backend/contract changes.

Merge, pull and smoke-test before starting next version.

Tag every stable breakpoint v0.1, v0.2, etc.

Conflict rule If two people repeatedly touch the same file, split the module. Divide work by folders/modules, not only by feature names.

# 5. Repository Structure

dqbh/
├── frontend/src/{pages,components,features,api,hooks,types}
├── backend/app/{api,core,models,schemas,services,repositories,workflows,agents,integrations}
├── backend/tests/
├── agents/{classification,resource_planning,copilot,rag,schemas}
├── db/{migrations,seed,docs}
├── docs/{api,permissions,architecture,testing}
├── scripts/
└── docker-compose.yml

# 6. Master Version Map

| Version | Goal | Integrated result | Breakpoint |
| --- | --- | --- | --- |
| V0 | Contracts | API + permissions + repo skeleton | Team agrees on source of truth |
| V1 | Foundation | Auth + RBAC + DB + dashboard shells | 4 roles can log in |
| V2 | Assets | Customers + sites + machines | Machine data visible |
| V3 | Request | Reactive request lifecycle start | Customer creates request |
| V4 | Intelligence | AI classification + validation | Request becomes structured |
| V5 | Planning | SLA + resource plan + matching | Technician recommendation |
| V6 | Inventory | Parts + warehouses + reservation | Resources feasible/reserved |
| V7 | Approval | Approval + dispatch | Technician receives job |
| V8 | Execution | Checklist + work logs + evidence | Technician completes work |
| V9 | Exceptions | Exception + dynamic reassignment | Dropout handled |
| V10 | Verification | Verification + customer approval + close | Full request lifecycle |
| V11 | Visibility | Machine passport + 4 dashboards + audit/realtime | Command center |
| V12 | AI upgrade | Copilot + RAG + parts prediction | AI differentiators |
| V13 | Predictive | IoT simulator + machine health | Predictive request enters pipeline |
| V14 | Hardening | Regression + security + demo | Release candidate |

# V1 — Foundation

Auth, RBAC, database and dashboard shells

| Owner | Small tasks |
| --- | --- |
| API/Permissions | Auth endpoints, role codes, permission checks. |
| Database | users/roles/permissions + customer/site skeleton; migrations + seeds. |
| Backend | Auth, JWT/session, permission dependency, health endpoint, errors. |
| Frontend | Login + protected routes + 4 empty dashboard shells. |
| Agents | Package + schema validation utilities; mock classifier. |
| Testing | Login, unauthorized/forbidden and route smoke tests. |

VERSION BREAKPOINT v1.0-foundation: all seed users log in to correct dashboards.

## Merge procedure

Push each feature branch.

Run local tests and contract checks.

Merge in dependency order: DB → backend → agents → frontend, except mock-only work.

Everyone pulls develop.

Run the version smoke test.

Fix integration issues before next version.

Tag the stable commit.

# V2 — Assets

Customers, sites, machine models and machines

| Owner | Small tasks |
| --- | --- |
| API/Permissions | CRUD contracts and access scopes. |
| Database | customers/sites/machine_models/machines/components + indexes/seeds. |
| Backend | CRUD + relationship validation. |
| Frontend | Site list, machine list, machine detail/passport placeholder. |
| Agents | Machine-context interface/mock historical provider. |
| Testing | CRUD + authorization + invalid relationship tests. |

VERSION BREAKPOINT v2.0-assets: authorized users can traverse customer → site → machine.

## Merge procedure

Push each feature branch.

Run local tests and contract checks.

Merge in dependency order: DB → backend → agents → frontend, except mock-only work.

Everyone pulls develop.

Run the version smoke test.

Fix integration issues before next version.

Tag the stable commit.

# V3 — Request Intake

Reactive service request without AI

| Owner | Small tasks |
| --- | --- |
| API/Permissions | Create/list/detail contracts, statuses, transitions. |
| Database | service_requests, attachments, initial audit. |
| Backend | Create/retrieve, mandatory validation, duplicate-open check. |
| Frontend | Customer request form/list/detail. |
| Agents | Mock classification endpoint/schema only. |
| Testing | Happy path, invalid machine, unauthorized user, duplicate, attachment tests. |

VERSION BREAKPOINT v3.0-request: customer creates request and manager sees it.

## Merge procedure

Push each feature branch.

Run local tests and contract checks.

Merge in dependency order: DB → backend → agents → frontend, except mock-only work.

Everyone pulls develop.

Run the version smoke test.

Fix integration issues before next version.

Tag the stable commit.

# V4 — Intelligence

AI classification + deterministic validation

| Owner | Small tasks |
| --- | --- |
| API/Permissions | /classify and validation schemas. |
| Database | request_ai_analysis + decision/audit storage. |
| Backend | Validation engine + orchestration. |
| Frontend | Classification/confidence, inferred skills/tools/parts, override UI. |
| Agents | Request Classification Agent with strict JSON + fallback. |
| Testing | Schema, low confidence, LLM unavailable, validation failure tests. |

VERSION BREAKPOINT v4.0-intelligence: request becomes structured and validated.

## Merge procedure

Push each feature branch.

Run local tests and contract checks.

Merge in dependency order: DB → backend → agents → frontend, except mock-only work.

Everyone pulls develop.

Run the version smoke test.

Fix integration issues before next version.

Tag the stable commit.

# V5 — Planning

SLA + resource plan + technician matching

| Owner | Small tasks |
| --- | --- |
| API/Permissions | SLA/planning/candidate contracts. |
| Database | skills, technician_skills, technicians, availability, assignments, SLA policy. |
| Backend | SLA, candidate filtering, weighted scoring, planning. |
| Frontend | SLA/risk + resource requirements + ranked technician cards. |
| Agents | Resource Planning Agent; parts prediction may remain mock. |
| Testing | Candidate filtering, deterministic score, SLA edge cases. |

VERSION BREAKPOINT v5.0-planning: ranked technician recommendation is visible.

## Merge procedure

Push each feature branch.

Run local tests and contract checks.

Merge in dependency order: DB → backend → agents → frontend, except mock-only work.

Everyone pulls develop.

Run the version smoke test.

Fix integration issues before next version.

Tag the stable commit.

# V6 — Inventory

Parts, warehouses and reservations

| Owner | Small tasks |
| --- | --- |
| API/Permissions | Inventory availability/reservation/transfer contracts. |
| Database | parts, warehouses, inventory_balances, transfers, resources, reservations. |
| Backend | Availability, transactional reserve/release, shortage + transfer recommendation. |
| Frontend | Inventory dashboard + shortage + reservation views. |
| Agents | Connect resource plan to part requirements; prediction remains advisory. |
| Testing | No negative stock, concurrency, release, shortage, transfer. |

VERSION BREAKPOINT v6.0-inventory: job is reserved or clearly blocked by resource.

## Merge procedure

Push each feature branch.

Run local tests and contract checks.

Merge in dependency order: DB → backend → agents → frontend, except mock-only work.

Everyone pulls develop.

Run the version smoke test.

Fix integration issues before next version.

Tag the stable commit.

# V7 — Approval + Dispatch

Manager approval and technician assignment

| Owner | Small tasks |
| --- | --- |
| API/Permissions | Approval/dispatch contracts and permission matrix. |
| Database | Approval and assignment lifecycle. |
| Backend | Approval policy, approve+reserve transaction, dispatch, notification. |
| Frontend | Approval queue/detail + technician assigned-job screen. |
| Agents | No new agent; expose recommendations only. |
| Testing | Approval auth, rejection, race, dispatch notification/state tests. |

VERSION BREAKPOINT v7.0-dispatch: approved job reaches technician.

## Merge procedure

Push each feature branch.

Run local tests and contract checks.

Merge in dependency order: DB → backend → agents → frontend, except mock-only work.

Everyone pulls develop.

Run the version smoke test.

Fix integration issues before next version.

Tag the stable commit.

# V8 — Field Execution

Technician execution workflow

| Owner | Small tasks |
| --- | --- |
| API/Permissions | Check-in, work-log, checklist, evidence, complete contracts. |
| Database | work_logs, checklist templates/items, work_checklist, attachments, service report skeleton. |
| Backend | Check-in, start, checklist validation, part usage, completion-pending-verification. |
| Frontend | Job detail, checklist, logs, evidence upload, complete. |
| Agents | No critical dependency; RAG stub optional. |
| Testing | Required checklist blocking, access control, completion and part usage. |

VERSION BREAKPOINT v8.0-execution: technician can execute and submit evidence.

## Merge procedure

Push each feature branch.

Run local tests and contract checks.

Merge in dependency order: DB → backend → agents → frontend, except mock-only work.

Everyone pulls develop.

Run the version smoke test.

Fix integration issues before next version.

Tag the stable commit.

# V9 — Exceptions

Exception engine + dynamic reassignment

| Owner | Small tasks |
| --- | --- |
| API/Permissions | Exception/reassignment contracts + approval permissions. |
| Database | exception_events + reassignment history. |
| Backend | Event detection, rule engine, candidate recompute, reservation release/re-reserve, reassignment. |
| Frontend | Exception queue/detail + replacement candidates + impact. |
| Agents | Exception Agent can explain/classify; rule engine controls action. |
| Testing | Dropout, no replacement, shortage, SLA risk and successful reassignment. |

VERSION BREAKPOINT v9.0-exceptions: simulate dropout → exception → valid replacement.

## Merge procedure

Push each feature branch.

Run local tests and contract checks.

Merge in dependency order: DB → backend → agents → frontend, except mock-only work.

Everyone pulls develop.

Run the version smoke test.

Fix integration issues before next version.

Tag the stable commit.

# V10 — Verification

Evidence, service report, customer approval, closure

| Owner | Small tasks |
| --- | --- |
| API/Permissions | Verify/customer approval/close contracts. |
| Database | Finalize service_reports and closure relationships. |
| Backend | Evidence/checklist verification, inventory reconciliation, customer approval, close transaction. |
| Frontend | Verification + completion report + customer approval. |
| Agents | OCR optional async; never block closure on AI. |
| Testing | Verification fail, customer reject, successful close, inventory reconciliation, audit. |

VERSION BREAKPOINT v10.0-complete: one request goes creation → verified closure.

## Merge procedure

Push each feature branch.

Run local tests and contract checks.

Merge in dependency order: DB → backend → agents → frontend, except mock-only work.

Everyone pulls develop.

Run the version smoke test.

Fix integration issues before next version.

Tag the stable commit.

# V11 — Visibility

Machine passport, four dashboards, realtime, audit

| Owner | Small tasks |
| --- | --- |
| API/Permissions | Dashboard KPI and audit-read contracts. |
| Database | Audit logs, maintenance plans, aggregate indexes. |
| Backend | Dashboard queries, machine passport, WebSocket events, audit APIs. |
| Frontend | Polish 4 dashboards, command center, passport timeline, realtime badges. |
| Agents | No critical new work. |
| Testing | Cross-role regression + realtime smoke tests. |

VERSION BREAKPOINT v11.0-command-center: all roles see consistent operational state.

## Merge procedure

Push each feature branch.

Run local tests and contract checks.

Merge in dependency order: DB → backend → agents → frontend, except mock-only work.

Everyone pulls develop.

Run the version smoke test.

Fix integration issues before next version.

Tag the stable commit.

# V12 — AI Differentiators

Copilot, RAG, spare-part prediction

| Owner | Small tasks |
| --- | --- |
| API/Permissions | Copilot tool permissions + AI endpoints. |
| Database | Knowledge/embedding tables if RAG is used. |
| Backend | Controlled copilot tools: request/SLA/inventory/candidates/history. |
| Frontend | Copilot panel + explanation cards. |
| Agents | Operations Copilot, RAG, Spare-Part Prediction, optional RCA. |
| Testing | Schema, authorization, fallback, tool-call and prompt tests. |

VERSION BREAKPOINT v12.0-ai: copilot answers authorized real operational questions.

## Merge procedure

Push each feature branch.

Run local tests and contract checks.

Merge in dependency order: DB → backend → agents → frontend, except mock-only work.

Everyone pulls develop.

Run the version smoke test.

Fix integration issues before next version.

Tag the stable commit.

# V13 — Predictive / IoT

Machine health and predictive request

| Owner | Small tasks |
| --- | --- |
| API/Permissions | Sensor/predictive permissions. |
| Database | sensors, readings, health snapshots. |
| Backend | Ingestion + threshold/ML scoring + predictive-event creation. |
| Frontend | Machine health/risk + predictive alerts. |
| Agents | Predictive Maintenance Agent; synthetic data is acceptable. |
| Testing | Ingestion, stale data, threshold crossing, request creation. |

VERSION BREAKPOINT v13.0-predictive: sensor risk creates a service request.

## Merge procedure

Push each feature branch.

Run local tests and contract checks.

Merge in dependency order: DB → backend → agents → frontend, except mock-only work.

Everyone pulls develop.

Run the version smoke test.

Fix integration issues before next version.

Tag the stable commit.

# V14 — Final Hardening

Freeze features and prepare release

| Owner | Small tasks |
| --- | --- |
| API/Permissions | Contract freeze; no breaking changes. |
| Database | Migration verification + reset/seed script. |
| Backend | Security, transactions, performance, logging, errors. |
| Frontend | UX, responsive layout, loading/error states. |
| Agents | Prompt/schema freeze + fallbacks + latency. |
| Testing | Full regression, E2E demo, failure scenarios, permission audit. |

VERSION BREAKPOINT v14.0-release: full demo passes without manual DB edits.

## Merge procedure

Push each feature branch.

Run local tests and contract checks.

Merge in dependency order: DB → backend → agents → frontend, except mock-only work.

Everyone pulls develop.

Run the version smoke test.

Fix integration issues before next version.

Tag the stable commit.

# 7. Parallel Development Rules

| Situation | Rule |
| --- | --- |
| Frontend endpoint not ready | Use frozen contract + mock JSON/MSW; switch to real endpoint at breakpoint. |
| Agents need DB context | Use a backend/context interface or fixture; never direct production DB access. |
| Backend needs a future table | Use repository interface/mock until DB migration is merged. |
| DB schema change | Migration PR first; update contract if API-visible. |
| API change | Update contract first; classify breaking/non-breaking; notify all consumers. |
| Repeated file conflicts | Split module/file; do not keep resolving the same conflict. |
| AI output change | Version JSON schema; preserve backward compatibility where possible. |

# 8. Dependency Direction

API CONTRACTS
     │
 ┌───┼───────────┐
 ▼   ▼           ▼
DB BACKEND   AGENT SCHEMAS
 │    │           │
 └────┼───────────┘
      ▼
   FRONTEND

Frontend → contracts, not backend internals
Agents → structured context/schemas, not raw DB
Backend → business rules and state transitions
Database → persistence and integrity
Permissions → enforced server-side

# 9. Continuous Testing

| Test | Frequency | Examples |
| --- | --- | --- |
| Unit | Every PR | Validators, score calculation, state transitions |
| Contract | Every API change | Request/response/error schemas |
| Database | Every migration | FKs, constraints, transactions, seed |
| API integration | Every version | Endpoint + DB + permissions |
| Frontend smoke | Every version | Login, routes, core form |
| Agent | Every agent change | Schema, fallback, tool restrictions |
| E2E | Every breakpoint | Current critical happy path + current innovation |
| Regression | Before release | All previous breakpoint smoke tests |

| Breakpoint | Minimum smoke test |
| --- | --- |
| V0 | Docs/contracts/repo reviewed |
| V1 | Four users log in correctly |
| V2 | Customer → site → machine |
| V3 | Customer creates request |
| V4 | Classification + validation visible |
| V5 | Technician ranking + SLA |
| V6 | Parts reserved or shortage shown |
| V7 | Approval → dispatch |
| V8 | Technician executes checklist |
| V9 | Dropout → exception → reassignment |
| V10 | Verification → approval → close |
| V11 | Four dashboards show consistent data |
| V12 | Copilot answers authorized query |
| V13 | Predictive event creates request |
| V14 | Full demo passes |

# 10. Daily Team Cadence

Everyone pulls develop at the start.

5-minute sync: state the module/files you will touch.

Push small commits; avoid giant branches.

Merge only stable PRs.

Run the current version smoke test at the end of work.

Use mocks for blockers instead of editing another person's module without coordination.

Suggested merge order Database migration/schema → backend domain/API → agent integration → frontend integration → full test.

# 11. Definition of Ready

Contract exists or is explicitly mock.

Permission requirement defined.

DB entities/fields known.

Owner assigned.

Dependencies identified.

Acceptance/smoke test written.

No unresolved naming conflict.

# 12. Definition of Done

Implementation complete.

Unit + contract tests pass.

Permission tests pass.

No cross-module hacks.

PR reviewed and merged.

Version smoke test passes.

Documentation updated.

Stable version tagged.

Everyone pulls the stable version.

# 13. No-Go Rules

No direct commits to main/develop.

No breaking API change without contract update.

No DB rename without migration and consumer check.

No unvalidated AI output in business state.

No frontend-only authorization.

No agent direct SQL access.

No inventory mutation outside inventory service.

No assignment mutation outside assignment service.

No arbitrary state transitions.

No major new features during V14 hardening.

# 14. Master Integration Path

V0 CONTRACTS
 ↓
V1 AUTH + RBAC + APP SHELL
 ↓
V2 CUSTOMER + SITE + MACHINE
 ↓
V3 SERVICE REQUEST
 ↓
V4 AI CLASSIFICATION + VALIDATION
 ↓
V5 SLA + RESOURCE PLAN + MATCHING
 ↓
V6 INVENTORY + RESERVATION
 ↓
V7 APPROVAL + DISPATCH
 ↓
V8 TECHNICIAN EXECUTION
 ↓
V9 EXCEPTION + DYNAMIC REASSIGNMENT
 ↓
V10 VERIFICATION + CUSTOMER APPROVAL + CLOSE
 ↓
V11 MACHINE PASSPORT + 4 DASHBOARDS + REALTIME + AUDIT
 ↓
V12 COPILOT + RAG + PART PREDICTION
 ↓
V13 PREDICTIVE / IoT
 ↓
V14 HARDEN + DEMO + RELEASE

# 15. What NOT to Build Early

Do not implement all agents at the beginning.

Do not build predictive ML before service history exists.

Do not build copilot before backend tools are stable.

Do not build IoT before the core request workflow works.

Do not build advanced route optimization before basic matching.

Do not make OCR a prerequisite for closure.

Do not make frontend wait for every backend endpoint.

Do not make backend wait for final AI models.

Do not merge every branch simultaneously.

# 16. Final Team Rule

THE RULE At the end of every version, the repository must be in a state that another teammate can clone/pull, run locally, execute the version smoke test, and understand what is stable. Never move to the next version with a broken develop branch.

This plan follows the existing master blueprint's sequence from foundation through request, validation, planning, reservation, approval, dispatch, execution, exception/reassignment, verification, history/dashboards, AI differentiators, predictive capability and final hardening. The source blueprint itself recommends a complete vertical slice and places copilot, predictive ML, OCR and IoT after the deterministic workflow is stable.